DALGROUP · CORPORATE SYSTEMS

Export Process Review — COTS Export Screens

Execution & Operation Processes (Visio page 2 — 12 swimlanes) against the COTS Export mock-up

Meeting pack · 7 September 2026 · mock-up v2.7

# Purpose

This pack walks the export execution process one step at a time, in the order the Visio diagram draws it, and says for each step which COTS Export screen serves it and what is not there yet. The step references are the diagram's own — lane number, then sequence within the lane — so any point in the discussion can be traced straight back to the drawing.

Every answer is about the mock-up as built, not about what the workflow document says should exist. The aim is a short list of decisions: which gaps we build next, and which steps do not belong in COTS at all.

# Agenda

- Review the export process steps

- Identify any missing screens or required steps

# How to read this

| Mark | Meaning |
| --- | --- |
| ● Complete | Every screen the step needs exists — or the step acts on a record that already exists, so no create form is expected. |
| ◐ Partial | The step is reachable and readable, but something is missing — usually the create form, sometimes the report. |
| ○ Gap | A real build gap: the step cannot be performed in COTS today. |
| – n/a | Start / end marker, decision diamond, or external party. Nothing is recorded in COTS. |

The Next column is the diagram's own connector — the step or steps the arrows point to, with the branch label where a decision splits (e.g. 2.3 (No); 2.2 (Yes)). Several refs separated by a semicolon mean parallel branches. A red — means no arrow is drawn in the source Visio, so the next step is undefined; those are collected at the end of this pack.

Each ref in that column is a live link — click it to jump to that step, and the pack can be walked in the order the process actually runs rather than read top to bottom. Useful in the meeting when a branch is questioned.

One thing to note before the detail: all 48 operational steps have a list view, so no step in the process is unreachable. Every gap below is a missing create form, a missing report, or a stage of a record that cannot be recorded — never a whole step with nowhere to go.

# At a glance

|  | Count | Reading |
| --- | --- | --- |
| Steps drawn | 53 | 12 swimlanes on the detailed page. |
| Operational steps | 48 | Excludes 5 markers, decisions and external parties. |
| Reachable (list view) | 48 | Complete — no step is stranded. |
| With a create form | 6 | Opportunity, contract, shipment, transport, execution plan, export-contract request. |
| Needing one, without | 24 | Steps the mapping marked as expecting a create form and not having one; one has closed since. |
| Report screens | 3 | Position, allocation position, variants. Two steps whose output is a report have none. |

# The five gaps worth deciding on

Everything else in this pack is detail. These are the ones that stop work.

| # | Gap | What it blocks | Refs |
| --- | --- | --- | --- |
| 1 | Export contract issuance and EX form issue | The request can now be raised, but nothing records what the ministry returns — contract number, dates, actual quantity — or the EX forms issued against it. Consumption can be recorded; issuance cannot. The middle of the pre-clearance chain is missing. | 3.5 · 3.6 · 6.1 · 8.2 |
| 2 | Cargo allocation and lot number | Lots cannot be allocated to a plan, so cargo readiness cannot be built up. Allocations exist only as seeded data. This is the link between processing and the shipment split. | 10.1 · 12.1 |
| 3 | The whole Clearance lane | Seven consecutive steps run on list plus workspace with no create or edit form: declaration, sampling, examination, fumigation, certificate. The workspace shows state; nothing raises it. | 7.1–7.7 |
| 4 | Movement and stuffing request | The request itself cannot be raised — only viewed once it exists. Same for empty-container movement. | 4.4 · 11.1–11.3 |
| 5 | Stuffing and loading report | A step whose output IS a report, with no report screen. The workspace holds the daily progress but produces no document. | 4.6 · 4.7 |

# Step by step

Lane by lane, in the diagram's order. Ref, step and Next are the diagram's, verbatim. The phase reference is the workflow document's; the routes beneath it are the mock-up's.

## 1. Trader

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 1.1 | Start | 1.2 | — | – n/a Marker, decision or external party — nothing is recorded in COTS. |
| 1.2 | Contact customers and break a deal | 1.3 | P08 · Opportunity and commercial assessment /origination · /origination/new · /origination/position · /origination/:id | ● Complete Create screen now saves the opportunity (added 6 Sep); it previewed only before. |
| 1.3 | Deal agreed and communicated to execution showing the Buyer, Commodity, Price, Shipment Period. | 2.1 | P09 · Deal agreement /origination · /origination/position · /origination/op-1 | ● Complete Acts on a record that already exists, so no create form is expected. |
| 1.4 | Review Sales Contract | 2.4 | P11 · Cross-functional contract review /contracts · /contracts/:id/review | ● Complete Acts on a record that already exists, so no create form is expected. |

## 2. Dubai Execution

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 2.1 | New supplier? | 2.3 (No); 2.2 (Yes) | — | – n/a Marker, decision or external party — nothing is recorded in COTS. |
| 2.2 | Get review and approval to proceed from Finance, Compliance | 2.3 | P11 · Cross-functional contract review /contracts · /contracts/:id/review | ● Complete Acts on a record that already exists, so no create form is expected. |
| 2.3 | Create Sales contract accordingly and review with the Trader | 1.4 | P10 · Contract creation in SAP /contracts · /contracts/new · /contracts/:id/edit · /contracts/:id/:tab | ● Complete List, create and record screens all present. |
| 2.4 | Get purchase contract approval and finalize with the customer. Add stamp on electronic version. | 2.6; 2.5 | P10 · Contract creation in SAP /contracts · /contracts/:id/edit · /contracts/:id/:tab | ● Complete Acts on a record that already exists, so no create form is expected. |
| 2.5 | Get tags specifications and any other requirements from customer's gov authorities side | 2.7 | P12 · Quality parameters and tags setup /contracts · /contracts/:id/quality | ● Complete Acts on a record that already exists, so no create form is expected. |
| 2.6 | Create SO in SAP | — no arrow drawn | P10 · Contract creation in SAP (SO raised in SAP, not in COTS) /contracts · /contracts/:id | ● Complete Acts on a record that already exists, so no create form is expected. |
| 2.7 | Send the PC | 3.1; 9.1 | P11 · Cross-functional contract review (notification to origin) /contracts · /contracts/:id/review | ● Complete Acts on a record that already exists, so no create form is expected. |
| 2.8 | Confirm Tag | 2.9; 10.2 | P12 · Quality parameters and tags setup /contracts · /contracts/:id/quality | ● Complete Acts on a record that already exists, so no create form is expected. |
| 2.9 | Inform insurance company to insure the shipment quantity | — no arrow drawn | P23 · Delivery, close-out, charges and exceptions — insurance /close-out/insurance | ◐ Partial List and record screen only — no create form. |

## 3. Origin Execution

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 3.1 | Receive the contract, product quality, tags specifications, shipment period and all shipment information | 3.2 | P11 · Cross-functional contract review /contracts · /contracts/:id/review | ● Complete Acts on a record that already exists, so no create form is expected. |
| 3.2 | Split shipments | 5.1; 3.3; 3.4, 10.1 | P15 · Freight planning and booking (shipment split) /shipments · /shipments/new · /shipments/:id/edit · /shipments/:id/:tab | ● Complete List, create and record screens all present. |
| 3.3 | Issue Tag for confirmation | 2.8 | P12 · Quality parameters and tags setup /contracts · /contracts/:id/quality | ● Complete Acts on a record that already exists, so no create form is expected. |
| 3.4 | Request Bank Details | 8.1 | P14 · Country-specific execution prerequisites /pre-clearance · /pre-clearance/:id | ◐ Partial List and record screen only — no create form. (For Sudan only) |
| 3.5 | Request Export contract | 6.1 | P14 · Country-specific execution prerequisites /pre-clearance · /pre-clearance/:id | ● Complete New request screen added 6 Sep: /pre-clearance/new. Header action New request. |
| 3.6 | Request Ex forms | 8.2 | P14 · Country-specific execution prerequisites /pre-clearance · /pre-clearance/:id | ○ Gap EX form ISSUE has no screen. Consumption can be recorded; issuing a form cannot. |
| 3.7 | Send SR | 7.1 | P14 · Country-specific execution prerequisites — SR /movement · /movement/leg/:id · /pre-clearance | ◐ Partial List and record screen only — no create form. |

## 4. Operations

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 4.1 | Advise schedule and containers availability | 5.3 | P15 · Freight planning and booking /shipments · /freight-rates - (Booking & SI Tab) | ◐ Partial List and record screen only — no create form. |
| 4.2 | Arrange empty containers inspection, transport & login containers numbers | 11.1; 4.3 | P18 · Container inspection and stuffing /stuffing · /stuffing/:id | ◐ Partial List and record screen only — no create form. |
| 4.3 | Surveyor | — | — | – n/a Marker, decision or external party — nothing is recorded in COTS. |
| 4.4 | Request to load the products for stuffing | 11.2; 4.6; 12.1; 4.5 | P17 · Cargo movement and stuffing request /movement/requests · /movement/leg/:id | ○ Gap The stuffing / movement request itself cannot be raised — list and leg record only. |
| 4.5 | Surveyor | — | — | – n/a Marker, decision or external party — nothing is recorded in COTS. |
| 4.6 | Monitor and report stuffing operation | 7.4; 4.8; 4.7 | P18 · Container inspection and stuffing /stuffing · /stuffing/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 4.7 | Stuffing and loading reports | — no arrow drawn | P18 · Container inspection and stuffing — stuffing report /stuffing · /stuffing/:id | ○ Gap The step's output IS a report and there is no report screen. |
| 4.8 | Trucks weighed at custom weighbridge and recorded by the surveyor | 4.9 | P18 · Container inspection and stuffing /stuffing · /stuffing/:id | ● Complete Acts on a record that already exists, so no create form is expected. |
| 4.9 | Clearance completed and containers sealed under surveyor supervision | 11.3 | P16 · Pre-clearance and regulatory processing /clearance · /clearance/:id | ● Complete Acts on a record that already exists, so no create form is expected. |

## 5. Documentation

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 5.1 | Get freight offers from Shipping lines | 4.1; 5.3 | P15 · Freight planning and booking /freight-rates · /shipments/:id/:tab | ◐ Partial List and record screen only — no create form. |
| 5.2 | Approval | — no arrow drawn | P15 · Freight planning and booking — offer approval /freight-rates · /shipments/:id | ● Complete Acts on a record that already exists, so no create form is expected. |
| 5.3 | Select Offer | 5.4 | P15 · Freight planning and booking /freight-rates · /shipments/:id (Booking & Si Tab – Freight offers) | ● Complete Acts on a record that already exists, so no create form is expected. |
| 5.4 | Arrange booking | 4.2 | P15 · Freight planning and booking /shipments · /shipments/new · /shipments/:id/edit · /shipments/:id/:tab | ● Complete List, create and record screens all present. |
| 5.5 | OBL Process Phyto. Fum and COO process | — no arrow drawn | P20 · Draft, confirmed and original documents /documents · /documents/:id | ◐ Partial List and record screen only — no create form. (No need for create form, it is part of PreClearance or New Shipment) |

## 6. Preclearance

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 6.1 | Issue export contract | 3.6 | P14 · Country-specific execution prerequisites /pre-clearance · /pre-clearance/:id | ◐ Partial Request can be raised; the ISSUANCE has no screen — no way to record the contract number, dates or actual quantity the ministry returns. (For Confirmation if Export Contract is the same as New Shipment or PreClearance) |

## 7. Clearance

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 7.1 | Custom declaration | 7.2 | P16 · Pre-clearance and regulatory processing /clearance · /clearance/:id | ◐ Partial List and record screen only — no create form. (Available in Edit form) |
| 7.2 | SSMO, health and PP Sampling | 7.3 | P16 · Pre-clearance and regulatory processing /clearance · /clearance/:id | ◐ Partial List and record screen only — no create form. . (Available in Edit form) |
| 7.3 | Confirm clearance readiness | 4.4 | P16 · Pre-clearance and regulatory processing /clearance · /clearance/:id | ● Complete Acts on a record that already exists, so no create form is expected. |
| 7.4 | Custom Containers examination | 7.5 | P16 · Pre-clearance and regulatory processing /clearance · /clearance/:id | ◐ Partial List and record screen only — no create form. . (Available in Edit form) |
| 7.5 | Fumigation | 7.6 | P16 · Pre-clearance and regulatory processing /clearance · /clearance/:id | ◐ Partial List and record screen only — no create form. . (Available in Edit form) |
| 7.6 | Clearance Doc to shipping line | 7.7; 4.9 | P16 · Pre-clearance and regulatory processing /clearance · /clearance/:id · /pre-clearance | ● Complete Acts on a record that already exists, so no create form is expected. |
| 7.7 | Custom Export cer. | 8.3 | P16 · Pre-clearance and regulatory processing /clearance · /clearance/:id | ◐ Partial List and record screen only — no create form. . (Available in Edit form) |

## 8. Trade Finance

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 8.1 | Provide Bank Details | 3.5 | P14 · Country-specific execution prerequisites /pre-clearance · /pre-clearance/:id | ◐ Partial List and record screen only — no create form. . (Available in the form, need confirmation from the stakeholder) |
| 8.2 | Issue export forms | 3.7 | P14 · Country-specific execution prerequisites /pre-clearance · /pre-clearance/:id | ○ Gap Same gap as 3.6 — EX forms are read and consumed, never issued. |
| 8.3 | Complete Bank process | — no arrow drawn | P22 · Bank submission and payment /post-shipment · /post-shipment/:id | ◐ Partial List and record screen only — no create form. (No need for create form) |

## 9. QA

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 9.1 | Check Quality terms | — no arrow drawn | P12 · Quality parameters and tags setup /contracts · /contracts/:id/quality | ● Complete Acts on a record that already exists, so no create form is expected. |

## 10. Processing

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 10.1 | Cargo Allocation & Lot number | 3.2 | P13 · Stock allocation and cargo readiness /allocation · /allocation/position · /allocation/production-plan | ○ Gap Cargo allocation and lot number cannot be created. Allocations exist as seeded data only, so cargo readiness cannot be built up. |
| 10.2 | Tag printing and installation | — no arrow drawn | P12 · Quality parameters and tags setup /contracts · /contracts/:id/quality | ● Complete Acts on a record that already exists, so no create form is expected. |

## 11. Transportation

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 11.1 | Move the empty containers | 4.4 | P17 · Cargo movement and stuffing request /material/transport · /material/transport/:id/edit · /movement/leg/:id | ◐ Partial List and record screen only — no create form. |
| 11.2 | Transport cargo | — no arrow drawn | P17 · Cargo movement and stuffing request /material/transport · /material/transport/:id/edit · /movement/leg/:id | ◐ Partial List and record screen only — no create form. |
| 11.3 | Move the containers, deliver to shipping line at port. | 11.4 | P17 · Cargo movement and stuffing request /movement · /material/transport/:id/edit · /movement/leg/:id | ◐ Partial List and record screen only — no create form. |
| 11.4 | End | End of process | — | – n/a Marker, decision or external party — nothing is recorded in COTS. |

## 12. Warehousing

| Ref | Step (as drawn) | Next | COTS screens · phase / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 12.1 | Load cargo | — no arrow drawn | P13 · Stock allocation and cargo readiness — warehouse /allocation/warehouse-requests · /allocation | ◐ Partial List and record screen only — no create form. |

# Closed since this mapping was taken

The screen columns in Execution_Operation_Processes_Steps.xlsx were filled at mock-up v2.4. Five gaps have closed since, which is why some rows above read better than the spreadsheet does. Worth confirming so the workbook can be re-issued.

| Step | What changed | Route |
| --- | --- | --- |
| 1.2 Break a deal | The New opportunity screen validated and previewed and wrote nothing. It now saves, and issues its own OPP reference. | /origination/new |
| 3.5 / 6.1 Export contract | A New request action and create screen. Country applicability is now enforced, not just described — a request against Tanzania or Mozambique is refused. | /pre-clearance/new |
| 3.2 Split shipments | An execution plan can now be created; before, a contract raised in COTS could never reach a shipment, because a shipment needs a plan. | /contracts/:id/planning/new |
| Sourcing — purchase order | New Procurement screens: list, add, view and edit, with the USD conversion read per payment date. | /sourcing/procurement/* |
| Master data | Packing size, B/L consignee, commodity type, container type, shipper, bank and bank branch moved from free text to governed lists. | — |

# Two placements to confirm

- 3.7 Send SR — the service request is captured as a field on the movement leg, not as a form under pre-clearance. It is Sudan-only. Is the movement leg the right home for it?

- 3.4 / 8.1 Bank details — requested and provided as fields on the export-contract record, not through a bank-details form. If Trade Finance expects a request-and-response exchange, that is a screen we do not have.

# Questions the drawing itself raises

These are not COTS gaps — they are gaps in the source diagram, found while mapping it, and only the business can settle them.

- Eleven shapes have no outgoing arrow, so their next step is undefined: 2.6 Create SO in SAP, 2.9 Inform insurance, 4.3 / 4.5 Surveyor, 4.7 Stuffing reports, 5.2 Approval, 5.5 OBL / Phyto / Fum / COO, 8.3 Complete bank process, 9.1 Check quality terms, 10.2 Tag printing, 11.2 Transport cargo, 12.1 Load cargo.

- 10.1 Cargo allocation and lot number has no incoming arrow either. It most likely follows 9.1 Check quality terms — to be confirmed.

- The summary page carries two open questions of its own, left in the drawing as comments: the quantity field at step 1, and who approves the PC at step 2.

# Decisions requested

- Build order for the five gaps above — our recommendation is 1 then 2, because between them they complete the contract → plan → export contract → shipment chain end to end.

- Whether the Clearance and Trade Finance lanes are meant to be workspace-only — progress recorded against an existing record — or whether they need forms of their own.

- Confirmation of the two placements above, and of the diagram's missing connectors.

- Whether a purchase contract should carry its own season, and whether an execution plan's lots must sum to the contract quantity. Both are currently inferred or unenforced, and both are stated as assumptions on the screens.