DALGROUP · CORPORATE SYSTEMS

MMS Process Review — COTS Screens

Sourcing & Funds, Costing and Compliance (three Visio flows, 21 swimlane groups) against the merged COTS mock-up

Meeting pack · 16 September 2026 · workbook v2.6 · mock-up v2.19

Companion to the Export Process Review pack of 14 September. Same method, same marks, different half of the business. Re-issued today: the pack of 15 September was written at mock-up v2.13 and six releases have landed since, every one of them on the sourcing side this pack covers.

# Purpose

This pack walks the three MMS process flows one step at a time, in the order the Visio diagrams draw them, and says for each step which COTS screen serves it and what is not there yet. It is the sourcing, costing and compliance counterpart to the Export pack of 14 September — together they cover the business end to end.

The step references are the diagrams' own — group number, then sequence within the group — so any point in the discussion traces straight back to the drawing. The screen assessments are COTS_MMS_Processes_Steps_v2.6.xlsx, taken at mock-up v2.6 on 3 September. THAT READING IS NO LONGER CURRENT, and the change is the reason this pack is re-issued: the pack of 15 September said the six releases since had all been on the Export side, which was true when it was written. Six further releases — v2.14 to v2.19, between 14 and 16 September — are all on the sourcing side. What they change is set out in the next section, and every statement in this pack that they touch has been rewritten rather than carried forward.

# Agenda

- Review the three MMS process flows

- Identify any missing screens or required steps

- Agree what is in scope for COTS and what is not

# How to read this

| Mark | Meaning |
| --- | --- |
| ● Complete | Every screen the step needs exists — or the step acts on a record that already exists, so no create form is expected. |
| ◐ Partial | The step is reachable and readable, but something is missing — usually the create form, sometimes the report. |
| ○ Gap | A real build gap: the step cannot be performed in COTS today, and in four of the five cases the module it needs does not exist at all. |
| – n/a | Start / end marker, phase banner or decision. Nothing is recorded in COTS. |
| – out of scope | Outside the scope of this mock-up. |

The Next column is the diagram's own connector, and each ref in it is a live link — click it to jump to that step, so the pack can be walked in the order the process runs rather than read top to bottom. A red — means no arrow is drawn in the source Visio.

# At a glance

|  | Count | Reading |
| --- | --- | --- |
| Steps drawn | 122 | Three flows, six pages, 21 swimlane groups — more than twice the size of the Export diagram. |
| Operational steps | 116 | Excludes 6 markers, banners and decisions. |
| Reachable (list view) | 109 | Of 116. The seven without one are the five gaps below plus two sub-steps. |
| Complete | 39 | A third of the process. |
| Partial | 71 | Reachable and readable; the create form, the update form or the report is missing. |
| Gap | 5 | 2.2 Establish contracts, 4.14 purchase insights, 4.1 insurance policy master, 8.6 ticketing, 8.7 action items. |
| Out of scope | 1 | 5.1 Imported shipments discharge — Import & distribution, not this mock-up. |
| With a create form | 33 | Against 77 steps the workbook marks as expecting one. |
| With an update form | 17 | Of those same 77. |
| Outputs (report or document) | 18 | Only 3 have a report screen. |

# The shape of it, in one line

MMS is readable almost everywhere and writable in about a third. 109 of 116 operational steps have a list view, so almost nothing is unreachable — but only 33 have a create form against 77 that the workbook marks as needing one. The Export pack found the same pattern at a smaller scale; here it is the dominant fact. The question for the meeting is not which screens are missing so much as which of these steps are meant to be performed in COTS at all, and which are records of something that happens in SAP, in a spreadsheet, or in a conversation.

# The gaps worth deciding on

Five steps have no screen. Four of them are missing a whole module, not a form.

| Ref | Step | What is missing |
| --- | --- | --- |
| 2.2 | Establish Contracts | The only step in 122 that no screen in the merged mock-up touches at all — not a list, not a record. Processing facility contracts are a record type COTS does not have. |
| 4.1 | Master files showing policies for all areas | There is no insurance-policy master. S04 Compliance holds incidents and claims and can record a case against a policy it cannot itself hold, which is the wrong way round. |
| 4.14 | COTS provides insights on expected purchases | Marked [PROPOSED] in the source drawing rather than AS-IS — it is a request for a capability, not a description of one. Worth confirming it is wanted before it is built. |
| 8.6 | COTS provides ticket request functionality | No ticketing module. This is arguably not a COTS feature at all — most organisations use a service desk for it. |
| 8.7 | COTS tracks action-item progress | No action-item tracker. Same question as 8.6: is this COTS, or is it the tool the business already uses for actions? |

# Three things re-checked against the build today

The workbook's own assessments were not re-derived — the sourcing side has barely moved since v2.6. These three were checked because they could have changed, or because they cut across every row.

| # | Finding | Detail |
| --- | --- | --- |
| 1 | The country switch filters Export and not sourcing | Verified in the service layer on 15 September. Since 9 September the header's country selection scopes eighteen Export list accessors — contracts, shipments, opportunities, stock lots, warehouse requests, advance payments and the rest. Not one sourcing accessor is scoped: seasonal plans, budgets, funds, purchase agreements, purchase orders, intake receipts, material purchases and agent balances all return every country's records whatever the header says. For a group operating in five countries this is a real inconsistency, and it is invisible on screen — the sourcing lists simply look longer than they should. |
| 2 | Every route this workbook cites resolves | All 106 distinct routes referenced across the three flows — Core (/c2 to /c12), Shared (/s01 to /s11) and Export — were checked against the merged shell's route table. Every one is declared. Nothing in this pack points at a screen that opens on "that address is not part of the demonstration". |
| 3 | The MMS named reports are still absent from the catalogue | C11 Reporting holds 18 reports and none of the MMS report names is among them — the CIM weekly purchase report, the daily market prices report, the stock reconciliation set and the rest. Fourteen steps of type Report point at a catalogue that does not carry them. This is the single largest cluster of Partial rows in the pack. |

# What has changed since 15 September

Six releases, v2.14 to v2.19, over three days. Only the changes that move a statement in this pack are listed; the full record is in CHANGES.md.

- v2.14 · 14 Sep — The fund's payment card became read only. The issued amount, the actual payment date and the payment slip are still on the fund; they are entered from the Procurement tab instead. Moves row 6.4 of the table below and answers one of its open questions by building the answer.

- v2.15–v2.17 · 14–15 Sep — The purchase order pays funds. The order's Add and Edit screens select the funds the order pays and record the issued amount, date and slip against each; the view screen and the Procurement list read their totals from those funds. Rewrites row 6.5, whose per-agreement payment fields no longer exist.

- v2.18 batch 1 · 15 Sep — Sourcing Intake belongs to a country. Seven records — seasonal plan, budget, fund, purchase agreement, purchase order, material receipt and agent balance — are stamped with the operating country and every list is filtered by it. This is decision 3 of the Decisions requested section below, taken and built; it is no longer a question.

- v2.18 batch 2 · 15 Sep — The budget line's currency defaults to the operating country's own (SDG, ETB, XAF, TZS, MZN). The purchase agreement gained five fields: Price Amount in local currency, Sourcing Location, Delivery Terms, Delivery Location and Quality Terms. Price Amount closes the open question against rows 1.10 · 4.9 · 6.7 · 6.11–13.

- v2.18 batches 3–4 · 15 Sep — The purchase order gained a commodity and a supplier of its own, which narrow the agreements and funds it offers; the Procurement list gained the eight columns the business named, including Total Price Amount, Total Fund Value and Total Amount Paid.

- v2.19 · 15–16 Sep — Four revisions. The fund list on the order is driven by the commodity and supplier alone rather than by the agreements ticked. The order's view screen separates the agreement list from the fund list. Price Amount appears on the agreement list on all three screens. The budget's Issued Payment card is removed — the fields stay on the record, and the payment is recorded against the fund.

- Price Amount was confirmed on 16 September as the value of the whole agreement rather than a price per tonne. It was the one question these releases left open, and it is the only figure in the new Procurement columns that depended on it.

# Step by step

Flow by flow, page by page, in the diagrams' order. Ref, step and Next are the diagrams', verbatim. The module and routes beneath them are the mock-up's.

# Flow 3 — Sourcing Funds & Materials Purchases

## Page — Sourcing Plan

### 1. Sourcing

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 1.1 | Season Starts | 1.2 | — | – n/a Marker, banner or phase label — nothing is recorded in COTS. |
| 1.2 | Season commodities volumes plan | 1.3; 2.1; 3.1 | Planning & Intake › Seasonal purchase plan (phase 01) List /sourcing/plans · Add /sourcing/plans/new · Update /sourcing/plans/:id/edit · Record /sourcing/plans/:id | ● Complete List, create and record screens all present. |
| 1.3 | Supplier Onboarding | 1.4 | C03 Master data List /c3/domains/:domain · Add /c3/domains/:domain/new · Other /c3/records/:id, /c3/bulk-load | ● Complete List, create and record screens all present. |
| 1.4 | Supplier's Funds (Cash, Bank Funds, Barter) | 1.7 | Planning & Intake › Funds (phase 03) List /sourcing/funds · Add /sourcing/funds/new (reached from the Budget list, not from the Funds tab) · Update /sourcing/funds/:id/edit | ● Complete List, create and record screens all present. |
| 1.5 | Purchase Agreement | 1.8 | Planning & Intake › Purchase agreement (phase 04) List /sourcing/agreements · Add /sourcing/agreements/new · Update /sourcing/agreements/:id/edit · Record /sourcing/agreements/:id | ● Complete List, create and record screens all present. |
| 1.6 | Payments Plan & Funds Issuance | 1.5 | Planning & Intake › Budget (02) + Funds (03) List /sourcing/budgets, /sourcing/funds · Add …/budgets/new, …/funds/new · Update …/budgets/:id/edit, …/funds/:id/edit · Record /sourcing/budgets/:id | ● Complete List, create and record screens all present. |
| 1.7 | Daily market prices updates | 1.6 | S06 Stock › Prices (shared) List /s06/prices · Position /s06 | ◐ Partial Read and progress only — no create form and no report screen. |
| 1.8 | Daily purchases and notification of delivery for each batch | — no arrow drawn | Planning & Intake › Material receipt (phase 06) List /sourcing/intake · Add /sourcing/intake/new · Record /sourcing/receipts/:id | ● Complete List, create and record screens all present. |
| 1.9 | Materia receipt netting and supplier invoices | 1.10 | Planning & Intake › Material receipt (phase 06) List /sourcing/intake · Add /sourcing/intake/new · Record /sourcing/receipts/:id | ● Complete List, create and record screens all present. |
| 1.10 | Supplier Settlement of invoices against funds and balance tracking | 1.4 | Planning & Intake › Agent balance list List /sourcing/balances · Add /sourcing/balances/new | ● Complete List, create and record screens all present. |
| 1.11 | Export Plan | — no arrow drawn | Planning & Intake › Seasonal purchase plan (phase 01) List /sourcing/plans · Add /sourcing/plans/new · Update /sourcing/plans/:id/edit · Record /sourcing/plans/:id | ● Complete List, create and record screens all present. |
| 1.12 | Funding – CIM Weekly Purchase Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 1.13 | Daily Market Prices Update Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 1.14 | Sourcing Payment Plan | — no arrow drawn | Planning & Intake › Budget (phase 02) List /sourcing/budgets · Add /sourcing/budgets/new · Update /sourcing/budgets/:id/edit · Record /sourcing/budgets/:id | ● Complete List, create and record screens all present. |

### 2. Processing

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 2.1 | Facilities Operation Plan & Contracts | 2.2 | S01 Planning › Processing (shared) List /s01/processing · Report /s01/expected-actual · Plans /s01/plans | ◐ Partial List and record screen only — no create form. |
| 2.2 | Establish Contracts | 2.3 | Not covered by the mockup — | ○ Gap No screen in the merged mock-up covers this step. |
| 2.3 | Each facility operation assigned to team member | 2.4 | S10 Directory (shared) + C02 Team List /s10/directory · Report /s10/reports · Other /s10/roles, /c2/team | ◐ Partial List and record screen only — no create form. |
| 2.4 | Continually Monitor operation sourced material and review tags and packaging purchase plan | — no arrow drawn | S01 Planning › Processing (shared) List /s01/processing · Report /s01/expected-actual · Plans /s01/plans | ◐ Partial List and record screen only — no create form. |

### 3. Execution

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 3.1 | Packaging material demand plan (Empty bags, Flexi Tanks, Cartoon Seperator) | — no arrow drawn | Material & transport › Material purchases (export) List /material/purchases · Other /material, /material/commodities | ◐ Partial Read and progress only — no create form and no report screen. |
| 3.2 | Warehouses Capacities Plan | — no arrow drawn | S01 Planning › Warehouse (shared) List /s01/warehouse · Plans /s01/plans | ◐ Partial Read and progress only — no create form and no report screen. |
| 3.3 | PC quantities allocation and shipments plan for finished goods | — no arrow drawn | Allocation & readiness (export, phase 13) List /allocation · Report /allocation/position · Other /allocation/production-plan, /allocation/warehouse-requests | ◐ Partial List and record screen only — no create form. |

## Page — Materials Sourcing Flow

### 4. Commercial

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 4.1 | Season Starts | 4.2 | — | – n/a Marker, banner or phase label — nothing is recorded in COTS. |
| 4.2 | Season commodities volumes plan (Commodity, Month, Qty) | 4.3 | Planning & Intake › Seasonal purchase plan (phase 01) List /sourcing/plans · Add /sourcing/plans/new · Update /sourcing/plans/:id/edit · Record /sourcing/plans/:id | ● Complete List, create and record screens all present. |
| 4.3 | Supplier Onboarding (IDs, Trade Registration ..etc.) | 4.4 | C03 Master data List /c3/domains/:domain · Add /c3/domains/:domain/new · Other /c3/records/:id, /c3/bulk-load | ● Complete List, create and record screens all present. |
| 4.4 | Approval | 10.1 | C04 Approvals List /c4/approvals · Report /c4/sla · Other /c4/approvals/:id, /c4/routes | ◐ Partial List and record screen only — no create form. |
| 4.5 | Inputs: 1. Season planned volumes. 2. Short & Long Positions | 4.6 | Long & short position (export) List /origination · Report /origination/position, /allocation/position · Other /s06 | ● Complete Acts on a record that already exists, so no create form is expected. |
| 4.6 | Prepare Payments Plan for the week and obtain Budget approval (commodity, budget amount, quantity) | 5.1 | Planning & Intake › Budget (phase 02) + C04 Approvals List /sourcing/budgets · Add /sourcing/budgets/new · Update /sourcing/budgets/:id/edit · Record /sourcing/budgets/:id · Approval /c4/approvals/:id | ● Complete List, create and record screens all present. |
| 4.7 | Request from procurement team to proceed with the issuance of funds amount of the approved budget reference (Amount required + Supplier/agent name) | 6.1 | Planning & Intake › Funds (phase 03) List /sourcing/funds · Add /sourcing/funds/new (reached from the Budget list, not from the Funds tab) · Update /sourcing/funds/:id/edit | ● Complete List, create and record screens all present. |
| 4.8 | Report: Funding – CIM Weekly Purchase Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 4.9 | Supplier Balances: Track Funds vs Agreements | — no arrow drawn | Planning & Intake › Agent balance list List /sourcing/balances · Add /sourcing/balances/new | ● Complete List, create and record screens all present. |
| 4.10 | Enter Purchase Agreement: follow up on the funds issued, monitor market and agree with the supplier on purchases (commodity, purchase price and terms of delivery). Covered in the Material Management System. | 4.13 | Planning & Intake › Purchase agreement (phase 04) List /sourcing/agreements · Add /sourcing/agreements/new · Update /sourcing/agreements/:id/edit · Record /sourcing/agreements/:id | ● Complete List, create and record screens all present. |
| 4.11 | High level analysis of the planned volumes vs actual for each month & update the plan (System Report) | 4.2 | S01 Planning › Plan against Actual (shared) List /s01/plans · Report /s01/plan-actual · Report /s01/expected-actual | ● Complete Acts on a record that already exists, so no create form is expected. |
| 4.12 | Daily market prices updates | 4.10 | S06 Stock › Prices (shared) List /s06/prices · Position /s06 | ◐ Partial Read and progress only — no create form and no report screen. |
| 4.13 | Daily purchases and notification of delivery: Update the procurement, processing, execution team about the agreement made. Notify quality team for source quality inspection activities needed. In some case like Chad indicate the inspection is a commercial team activity. | 4.15; 6.5; 8.1 | Planning & Intake › Material receipt (06) + C05 Notifications List /sourcing/intake · Add /sourcing/intake/new · Record /sourcing/receipts/:id · Rules /c5/rules | ● Complete List, create and record screens all present. |
| 4.14 | COTS Provide insights on the expected purchases based on the funds issued and commodity prices. | 4.13 | [PROPOSED] — no screen — | ○ Gap Marked [PROPOSED] in the source — no screen exists for it. |
| 4.15 | Prepare the plan for weekly budget: to prepare the next week budget approval request 1. Review remaining funds balances with suppliers. 2. Planned purchases | 4.16; 4.6 | Planning & Intake › Budget (phase 02) + C04 Approvals List /sourcing/budgets · Add /sourcing/budgets/new · Update /sourcing/budgets/:id/edit · Record /sourcing/budgets/:id · Approval /c4/approvals/:id | ● Complete List, create and record screens all present. |
| 4.16 | Monitor the short and long positions to drive on purchases decision until season completed. | — no arrow drawn | Long & short position (export) List /origination · Report /origination/position, /allocation/position · Other /s06 | ● Complete Acts on a record that already exists, so no create form is expected. |

### 5. Executive office

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 5.1 | Approval | 5.2 | C04 Approvals List /c4/approvals · Report /c4/sla · Other /c4/approvals/:id, /c4/routes | ◐ Partial List and record screen only — no create form. |
| 5.2 | Budget issued gradually to agents based on daily requirements. | 4.7 | Planning & Intake › Funds (phase 03) List /sourcing/funds · Add /sourcing/funds/new (reached from the Budget list, not from the Funds tab) · Update /sourcing/funds/:id/edit | ● Complete List, create and record screens all present. |

### 6. Procurement

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 6.1 | Create Purchase Order for the supplier or specify existing PO to use for payment request. New PO approval integrated into SAP. | 6.2 | Planning & Intake › Procurement — purchase order List /sourcing/procurement · Add /sourcing/procurement/new · Update /sourcing/procurement/:id/edit · Record /sourcing/procurement/:id | ● Complete List, create and record screens all present. |
| 6.2 | Verify the bank account details with agent. And receive the signed document for the bank account declaration from the supplier/agent or confirm on the existing one. No need for entry in COTS. | 6.4 | Planning & Intake › Funds (phase 03) List /sourcing/funds · Add /sourcing/funds/new · Update /sourcing/funds/:id/edit | ● Complete List, create and record screens all present. |
| 6.3 | Report: Funding – CIM Weekly Purchase Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 6.4 | Issue payment request to Accounts Payable team and receive the bank transfer slip. Update the trader about payment issuance and update the purchase report with fund details (amount, date, supplier, exchange rate...etc) | 4.10 | Planning & Intake › Funds (phase 03) List /sourcing/funds · Update /sourcing/funds/:id/edit | ● Complete Acts on a record that already exists, so no create form is expected. |
| 6.5 | 1. Update Purchase Order for the supplier as per the purchased quantity. 2. Update the purchases report with the PO assigned for this purchased quantity. | 6.8; 9.2 | Planning & Intake › Purchase agreement (04) + Procurement — purchase order List /sourcing/agreements, /sourcing/procurement · Add /sourcing/agreements/new, /sourcing/procurement/new · Update /sourcing/agreements/:id/edit, /sourcing/procurement/:id/edit · Record /sourcing/agreements/:id, /sourcing/procurement/:id | ● Complete List, create and record screens all present. |
| 6.6 | Report: Funding – CIM Weekly Purchase Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 6.7 | Supplier Balances: Track Funds vs Deliveries | — no arrow drawn | Planning & Intake › Agent balance list List /sourcing/balances · Add /sourcing/balances/new | ● Complete List, create and record screens all present. |
| 6.8 | Monitor the delivery and actual receiving of the agreed purchases (trucks and weights). Reconcile the operation receiving reports against supplier reports/feedback | 6.9 | Planning & Intake › Material receipt (phase 06) List /sourcing/intake · Add /sourcing/intake/new · Record /sourcing/receipts/:id | ● Complete List, create and record screens all present. |
| 6.9 | As per the agreement made with supplier apply the required netting to record net weight for each truck received quantity. | 6.11 | Planning & Intake › Material receipt (phase 06) List /sourcing/intake · Add /sourcing/intake/new · Record /sourcing/receipts/:id | ● Complete List, create and record screens all present. |
| 6.10 | Report: Funding – CIM Weekly Purchase Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 6.11 | Supplier Settlement of invoices against funds and balance tracking. Add any other expenses due to supplier like commission, storage etc | 6.12 | Planning & Intake › Agent balance list List /sourcing/balances · Add /sourcing/balances/new | ● Complete List, create and record screens all present. |
| 6.12 | Keep record of supplier balance statement after each invoice done. The balance statement shows total funds issues against total invoices for delivered goods and balance remaining | 6.13 | Planning & Intake › Agent balance list List /sourcing/balances · Add /sourcing/balances/new | ● Complete List, create and record screens all present. |
| 6.13 | By the end of season review all supplier balances and settle the amounts due. | 6.14 | Planning & Intake › Agent balance list List /sourcing/balances · Add /sourcing/balances/new | ● Complete List, create and record screens all present. |
| 6.14 | Season Ends | End of flow | — | – n/a Marker, banner or phase label — nothing is recorded in COTS. |

### 7. Quality

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 7.1 | Inspect and estimate the impurities percentage in the received quantities | 6.9 | S03 Quality › Inspections (shared) + Planning & Intake › Purchase agreement (04) List /s03/inspections · Detail /s03/inspection/:id · Control points /s03 · Agreement inspections /sourcing/agreements/:id/edit | ◐ Partial Read and progress only — no create form and no report screen. |

### 8. Processing

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 8.1 | Coordinate with sourcing team to plan receiving locations for purchased quantities | 8.2 | Planning & Intake › Receiving location (phase 05) List /sourcing/locations · Add /sourcing/locations/new | ● Complete List, create and record screens all present. |
| 8.2 | Arrange transportation if needed as per delivery terms | 8.4 | Material & transport (export) + S05 Logistics List /material/transport · Update /material/transport/:id/edit · Other /material/transport/:id, /s05/requests | ◐ Partial Read and progress only — no create form and no report screen. |
| 8.3 | Report: Raw Materials Receiving Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 8.4 | Material Receipt: receive and weight the trucks, log their details and weight slips | 6.8; 7.1 | Planning & Intake › Material receipt (phase 06) List /sourcing/intake · Add /sourcing/intake/new · Record /sourcing/receipts/:id | ● Complete List, create and record screens all present. |

### 9. Warehouse

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 9.1 | Report: Warehouse Receiving Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 9.2 | Material Receipt: receive and weight the trucks, log their details and weight slips | — no arrow drawn | Planning & Intake › Warehouse receipt (phase 07) List /sourcing/warehouse · Add /sourcing/warehouse/new | ● Complete List, create and record screens all present. |

### 10. Compliance

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 10.1 | Master Data Update (ERP Supplier code, name) | — no arrow drawn | C03 Master data + C12 Integration List /c3/domains/:domain · Add /c3/domains/:domain/new · Other /c3/records/:id, /c12/interfaces | ● Complete List, create and record screens all present. |

# Flow 8 — Costing

## Page — Page-1

### 1. Costing Estimator System Flow

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 1.1 | System captures the costing elements and its configurations for the countries operation. | 1.2 | S02 Costing › Catalogue (shared) + C10 Configuration List /s02 · Report /s02/performance · Other /c10/countries/:code | ◐ Partial List and record screen only — no create form. |
| 1.2 | Automated Jobs notify the users and captures the updated values of costs elements in the active operational areas | 1.3 | C05 Notifications › Automated jobs List /c5/jobs · Report /c5/deliveries · Other /c5/rules, /c5/overdue, /c5/templates | ◐ Partial List and record screen only — no create form. |
| 1.3 | Traders run the costing estimators to drive the decision for trade deal agreements | — no arrow drawn | S02 Costing › Calculator (shared) List /s02 · Report /s02/performance · Estimator /s02/calculator | ◐ Partial List and record screen only — no create form. |
| 1.4 | Select Country | 1.5 | S02 Costing › Calculator (shared) List /s02 · Report /s02/performance · Estimator /s02/calculator | ◐ Partial List and record screen only — no create form. |
| 1.5 | Select Commodity | 1.6 | S02 Costing › Calculator (shared) List /s02 · Report /s02/performance · Estimator /s02/calculator | ◐ Partial List and record screen only — no create form. |
| 1.6 | Select Incoterms. Options includes (FOB, CFR, CIF) | 1.7 | S02 Costing › Calculator (shared) List /s02 · Report /s02/performance · Estimator /s02/calculator | ◐ Partial List and record screen only — no create form. |
| 1.7 | Select Calculation Basis. Options (Short, Long) position. | 1.8 | S02 Costing › Calculator (shared) List /s02 · Report /s02/performance · Estimator /s02/calculator | ◐ Partial List and record screen only — no create form. |
| 1.8 | The user chooses two parameters | 1.9 | S02 Costing › Calculator (shared) List /s02 · Report /s02/performance · Estimator /s02/calculator | ◐ Partial List and record screen only — no create form. |
| 1.9 | Risks associated with max-min range of costing | — no arrow drawn | S02 Costing › Calculator (shared) List /s02 · Report /s02/performance · Estimator /s02/calculator | ◐ Partial List and record screen only — no create form. |

### 2. Automated Jobs For Costing Updates:

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 2.1 | Automated push notifications periodically | 2.2 | C05 Notifications › Automated jobs List /c5/jobs · Report /c5/deliveries · Other /c5/rules, /c5/overdue, /c5/templates | ◐ Partial List and record screen only — no create form. |
| 2.2 | Drive emails | 2.3 | C05 Notifications › Delivery List /c5/deliveries · Report /c5/deliveries · Other /c5/templates, /c5/channels | ◐ Partial List and record screen only — no create form. |
| 2.3 | User can choose his assigned fields | 2.4 | C05 Notifications › Preferences Other /c5/preferences, /c5/subscriptions | ◐ Partial Read and progress only — no create form and no report screen. |
| 2.4 | Un-updated fields to be identified | 2.5 | C05 Notifications › Overdue updates List /c5/overdue · Report /c5/overdue · Other /c5/jobs | ◐ Partial List and record screen only — no create form. |
| 2.5 | User can trigger the update process | — no arrow drawn | C05 Notifications › Overdue updates List /c5/overdue · Report /c5/overdue · Other /c5/jobs | ◐ Partial List and record screen only — no create form. |

### 3. Considerations:

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 3.1 | The costing sheet: Comprehensive Configurable Approved by commercial finance Commercial finance to review all periodical automated updates Some fields have range of cost (The costing elements could be specific amount, or a range. Also, some expenses are applied per MT, others are calculated per day or per bag) All versions to be maintained Traders to link cost-outcome from last module to quick deal – if fully updated – after raw price + selling price -> copy of costing sheet to be attached to the deal ID (Sales) | — no arrow drawn | S02 Costing › Catalogue (shared) + C10 Configuration List /s02 · Report /s02/performance · Other /c10/countries/:code | ◐ Partial List and record screen only — no create form. |

# Flow 9 — Compliance

## Page — Insurance Incidents & Claims

### 1. Raise Incident and Notification

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 1.1 | Transportation Personnel at site (WH, facility, stuffing yard) reports the incident and material effected and provide photos/videos of the incident. (Role: Transportation) | 1.4 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 1.2 | Execution personnel raise notification for damages observed during imported shipment discharge process | 1.4 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 1.3 | Personnel at site (WH, facility, stuffing yard) reports the incident and material effected and provide photos/videos of the incident. (Role: Warehouse, Processing, Execution.. Etc.) | 1.4 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 1.4 | Compliance personnel determine the insurance policy related (marine, inland) and raise incident notification to insurance consultant or representative in case of inland and to Dubai execution in case of imported shipments. The notification to be raised using COTS. | 1.5 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 1.5 | Compliance personnel: 1. updates all incident details. 2. List the requirements by insurance company and 3. upload available documents | 2.3 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |

### 2. Documentation & Building the Case

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 2.1 | Insurance Documentation | — no arrow drawn | C07 Document register List /c7/register · Report /c7/expiry · Other /c7/retention | ◐ Partial List and record screen only — no create form. |
| 2.2 | Execution personnel share final surveyor discharge report showing the actual received compared to BL quantity and listing short-landed and damaged quantities.. | 1.4 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 2.3 | Compliance personnel coordinate with the operation team at site to complete insurance requirements: surveyor report, photo report, police report, liability letter, letter of protest…etc. And upload these documents with the case | 2.4 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 2.4 | Submit a completed detailed follow up description of incident results, corrective action implemented (local sales, repacking..etc), final damages and loss quantities recorded and claim value (product value and additional expenses). | 3.1 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |

### 3. Finalizing and Closing

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 3.1 | Follow closely with insurance representative until closing of the case and compensation is obtained. | 3.2 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 3.2 | Update the case status (closed and compensated, Closed, no compensation) with compensation amount and credit notes documents. | — no arrow drawn | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 3.3 | Claim Compensation Documents | — no arrow drawn | C07 Document register List /c7/register · Report /c7/expiry · Other /c7/retention | ◐ Partial List and record screen only — no create form. |
| 3.4 | 1. Insurance Cases Follow Up Report. 2. Imported shipments Cases Follow Up Report | — no arrow drawn | S04 Compliance › Insurance (shared) List /s04/insurance · Dashboard /s04 · Monitoring /s04/monitoring | ● Complete Acts on a record that already exists, so no create form is expected. |

### 4. Considerations

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 4.1 | 1. Master files showing policies for all areas, their coverage terms, validity and main contact person for notifications of claims. 2. The covered warehouses, operational areas for each policy. 3. When submitting a case the related policy in the system to be referenced. 4. Submission of claim notification to the policy contact person to be using the system. 5. List general insurance requirements for the case to be displayed to the user when submitting the case notification. 6. Consider the decision to have insurance as standalone shared module. | — no arrow drawn | No insurance-policy master Policy field only — /s04/insurance | ○ Gap The module this step needs does not exist: no insurance-policy master. |

## Page — Stock Variances & Adjustments

### 5. Triggers Process Points

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 5.1 | Imported Shipments Discharge Operation (Final discharge varies from BL declared qty) | 6.1 | Out of scope — Import & distribution — | – out of scope Outside the scope of this mock-up — Import & distribution. |
| 5.2 | Non-Conformity & Reprocessing/Repacking Process | 6.1 | S03 Quality › Non-conformities (shared) List /s03/ncs · Case /s03/nc/:id | ◐ Partial Read and progress only — no create form and no report screen. |
| 5.3 | Discrepancy at Receiving of trucks at final destination | 6.1 | S04 Compliance › Variance cases (shared) List /s04/cases · Report /s04 · Workspace /s04/case/:id | ◐ Partial List and record screen only — no create form. |
| 5.4 | Trigger Entry pointsand processes from the functional modules of COTS: | — | — | – n/a Marker, banner or phase label — nothing is recorded in COTS. |
| 5.5 | Variance reported when: Warehouse balances level zero stock of batch or overall | 6.1 | S06 Stock (shared) List /s06/stock · Report /s06 (position) · Other /s06/transfer, /s06/prices | ◐ Partial List and record screen only — no create form. |
| 5.6 | Stock Takes and Corrections Requests | 6.1 | S04 Compliance › Variance cases (shared) List /s04/cases · Report /s04 · Workspace /s04/case/:id | ◐ Partial List and record screen only — no create form. |
| 5.7 | Insurance Cases at WH, Facility , Stuffing, Transportation | 6.1 | S04 Compliance › Insurance (shared) List /s04/insurance · Workspace /s04/incident/:id | ◐ Partial Read and progress only — no create form and no report screen. |

### 6. Case Review & Recommendations

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 6.1 | System automatically retrieves the documents from linked processes and suggest adjustment type (Shipments Survey report, NCRs, Repacking,..etc) | 6.2 | S04 Compliance › Variance cases (shared) List /s04/cases · Report /s04 · Workspace /s04/case/:id | ◐ Partial List and record screen only — no create form. |
| 6.2 | Compliance personnel review the case and ensure supporting documents are submitted, upload other related documents | 6.3 | S04 Compliance › Variance cases (shared) List /s04/cases · Report /s04 · Workspace /s04/case/:id | ◐ Partial List and record screen only — no create form. |
| 6.3 | Add remarks on the case reasons and recommendations | 6.5 | S04 Compliance › Variance cases (shared) List /s04/cases · Report /s04 · Workspace /s04/case/:id | ◐ Partial List and record screen only — no create form. |
| 6.4 | Stock Adjustment Form | — no arrow drawn | S04 Compliance › Variance cases (shared) List /s04/cases · Workspace /s04/case/:id | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 6.5 | Submit the Case form for approval | 7.1 | C04 Approvals List /c4/approvals · Report /c4/sla · Other /c4/approvals/:id, /c4/routes | ◐ Partial List and record screen only — no create form. |

### 7. Case Approvals & Adjustment

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 7.1 | Compliance Manager Approval | 7.2 | C04 Approvals List /c4/approvals · Report /c4/sla · Other /c4/approvals/:id, /c4/routes | ◐ Partial List and record screen only — no create form. |
| 7.2 | Head of Department Approval | 7.3 | C04 Approvals List /c4/approvals · Report /c4/sla · Other /c4/approvals/:id, /c4/routes | ◐ Partial List and record screen only — no create form. |
| 7.3 | Finance Manager Approval | 7.6 | C04 Approvals List /c4/approvals · Report /c4/sla · Other /c4/approvals/:id, /c4/routes | ◐ Partial List and record screen only — no create form. |
| 7.4 | 1. Adjustments Types Process Document | — no arrow drawn | C07 Document register + S11 Knowledge List /c7/register · Other /c7/expiry, /s11 | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 7.5 | Adjust the COTS stocks if needed (Stock corrections, cases, NCs) | — no arrow drawn | S06 Stock (shared) + S04 case List /s06/stock · Report /s06 · Case /s04/case/:id | ◐ Partial List and record screen only — no create form. |
| 7.6 | Notification communicated to Inventory Finance to update the system & accordingly confirm the ERP transaction is done for each case. | 7.8 | C12 Integration List /c12/interfaces · Report /c12/reconciliation · Other /c12/interfaces/:id, /c12/exchanges | ◐ Partial List and record screen only — no create form. |
| 7.7 | 1. Adjustments Report | — no arrow drawn | C11 Reporting List /c11/reports · Viewer /c11/reports/:id · Other /c11/schedules, /c11/distribution | ◐ Partial The step's output is a report or document, and there is no report screen for it. |
| 7.8 | End | End of flow | — | – n/a Marker, banner or phase label — nothing is recorded in COTS. |

## Page — Stock Reconcilliations

### 8. Stock Reconcilliations

| Ref | Step (as drawn) | Next | COTS module · screens / routes | Status — what is missing |
| --- | --- | --- | --- | --- |
| 8.1 | Raw Materials Receipt (By Purchase Order, Warehouse, Commodity) | 8.4 | Planning & Intake › Material receipt (phase 06) List /sourcing/intake · Add /sourcing/intake/new · Record /sourcing/receipts/:id | ● Complete List, create and record screens all present. |
| 8.2 | Goods In Transit | 8.4 | S05 Logistics › Goods in transit (shared) List /s05/transit · Report /s05/transit · Other /s05, /s05/movement/:id | ◐ Partial List and record screen only — no create form. |
| 8.3 | Materials Movements Report For Each Country | — no arrow drawn | S05 Logistics (shared) List /s05 · Other /s05/transit, /s05/movement/:id | ● Complete Acts on a record that already exists, so no create form is expected. |
| 8.4 | Compliance personnel receive the report from each operation team on weekly basis. In COTS the user downloads the reports in the needed template format. | 8.5 | S04 Compliance › Reconciliation (shared) List /s04/reconciliation · Report /s04/reconciliation (S04-SC-08 / SC-12 / SC-13) · Other /s04, /s04/monitoring | ◐ Partial List and record screen only — no create form. |
| 8.5 | Perform reconciliation exercise in excel and upload the reconciliation results (ok items, variances quantity, action items, remarks) | 8.6 | S04 Compliance › Reconciliation (shared) List /s04/reconciliation · Report /s04/reconciliation (S04-SC-08 / SC-12 / SC-13) · Other /s04, /s04/monitoring | ◐ Partial List and record screen only — no create form. |
| 8.6 | COTS system provides ticket requests functionality to assign action items to operation personnel and tracking the resolution status | 8.7 | No ticketing module Nearest /c6/discussions | ○ Gap The module this step needs does not exist: no ticketing module. |
| 8.7 | COTS system track the action items progress in the next week and prompts for resolution updates. | 8.8 | No action-item tracker Report /c4/sla · Other /c5/overdue, /c6/discussions | ○ Gap The module this step needs does not exist: no action-item tracker. |
| 8.8 | COTS system provides overall status report for the stocks status based on the weekly inputs and the open action items | 8.9 | S04 Compliance › Reconciliation (shared) List /s04/reconciliation · Report /s04/reconciliation (S04-SC-08 / SC-12 / SC-13) · Other /s04, /s04/monitoring | ◐ Partial List and record screen only — no create form. |
| 8.9 | End | End of flow | — | – n/a Marker, banner or phase label — nothing is recorded in COTS. |
| 8.10 | Warehouses Stocks Report (WH, Product, Qty) | 8.4 | S06 Stock (shared) List /s06/stock · Report /s06 (position) · Other /s06/transfer, /s06/prices | ◐ Partial List and record screen only — no create form. |
| 8.11 | Facilities Stocks (Facility, Product, Qty) | — no arrow drawn | S06 Stock (shared) List /s06/stock · Report /s06 (position) · Other /s06/transfer, /s06/prices | ◐ Partial List and record screen only — no create form. |
| 8.12 | 1. Raw Receiving Reconciliation Report. 2. Goods In Transit Reconciliation. 3. Warehouse Stocks Reconciliation. | — no arrow drawn | S04 Compliance › Reconciliation (shared) List /s04/reconciliation · Report /s04/reconciliation (S04-SC-08 / SC-12 / SC-13) · Other /s04, /s04/monitoring | ◐ Partial List and record screen only — no create form. |

# What the workbook records as built, re-checked at v2.19

Nine changes, from the business instruction of 3 September 2026 and its two follow-ups, plus one row whose source is the CIM reference spreadsheet rather than an instruction. Six of the ten rows have been rewritten today, because the instructions of 14, 15 and 16 September changed what they describe or answered what they left open.

| Refs | What changed | Still open |
| --- | --- | --- |
| 6.1 | The one row that went from uncovered to covered. A Procurement tab was added and the purchase order became a record of its own: list, add, record and edit. | The SAP approval this step names — no approval route is bound to a purchase order. And whether the PO number should be issued by COTS rather than typed. |
| 6.5 | The purchase order became the place a payment is recorded — and since 14 September the payment is recorded against the FUND, not against the agreement line. The order's screens select the funds it pays and capture the issued amount, the actual payment date and the payment slip against each; saving writes the PO number onto every fund it pays. The per-agreement payment amount and date the 15 September pack described are no longer captured on any screen, though they remain on the record and the captured figures still read. | Answered by the build, not by the business: the payment on the order and the payment on the fund are one payment, and the fund is the record of it. What is still open is whether the issued amount must agree with the value requested — selecting a fund now prefills it from the value requested, which makes agreement the easy path but not a rule. |
| 6.4 | The fund's payment card holds an issued payment amount in local currency, the actual payment date and the bank transfer slip — and since 14 September it is READ ONLY on the fund's own screen. The figures are entered from the Procurement tab, on the purchase order that pays the fund. | Whether the issued amount must agree with the value requested. Nothing states that it must, so a shortfall is neither reported nor refused — unchanged, and now visible in a second place: the prefill on the purchase order proposes the value requested and lets it be changed. |
| 1.4 · 4.7 · 5.2 | A fund is now started from a New fund action on each Budget row, not from the Funds tab, with the agent, commodity and value inherited from that budget line. Seasonality came off the create form because the budget already carries it. | Is a fund ever raised outside a budget? Such a fund would have no season and could not be saved — the screen says so rather than offering a form that will be refused. |
| 1.6 · 1.14 · 4.6 | One plan per budget, with a line per commodity beneath it. The budget's Issued Payment card — the amount, the payment date, the currency and the USD conversion — was added on 3 September and REMOVED on 16 September: one payment has one home, and it is the fund. The four fields remain on the budget record and everything derived from them still reads; the Edit screen no longer offers to change them. Separately, each budget line now opens in the operating country's own currency. | What a budget's issued amount reconciles with, if anything. The question survives the card's removal because the figures survive it — they are simply no longer editable here. And which rate source answers for XAF and MZN, now that a Chad or Mozambique budget can be held in its own currency and the rate master holds neither. |
| 7.1 | The purchase agreement's edit screen gained a Quality Inspection card holding several inspections per agreement. | No relationship is asserted between this card and S03's own inspection records, and no result gates anything — a rejected inspection does not stop a receipt being booked. |
| 8.1 | The receiving-plan line begins with a Warehouse-or-Facility choice, and the location list is read from the receiving-location master for the session's country. | Whether the receiving-location master is one register with a country attribute, or one register per country. And now a second question beside it: the purchase agreement's new Delivery Location reads a SEPARATE register of areas and cities, on the reading that a receiving location is a facility stock is booked into and a delivery location is a town an agreement names. Is that the business's own distinction? |
| 1.10 · 4.9 · 6.7 · 6.11–13 | The agent account rebuilt on the two balance bases of the CIM weekly purchase report — payments less agreed, and payments less received — under that sheet's own column names and formulas. The only row in the workbook sourced from a spreadsheet rather than an instruction. | CLOSED on 15 September and confirmed on 16 September. The purchase agreement now holds a Price Amount in local currency, and it is the value of the whole agreement rather than a price per tonne. Agreed Purchases and Value Received read it directly; the reconstruction from priced receipts remains only for agreements captured before the field existed. |
| — | Four fields removed from screens — none because the business stopped needing the value; every one is still on the record. | May an agreement be recorded on behalf of another purchaser? The purchaser is now the signed-in user, so a coordinator recording for a trader would need two names. |

# Open questions the workbook carries

Raised where the screens were built and never answered. Each one is a decision only the business can take.

- Is a fund ever raised outside a budget? Everything about the new placement assumes not.

- Must a fund's issued payment amount agree with the value requested? Nothing states it must, so a shortfall passes silently. Now sharper: selecting a fund on a purchase order prefills the issued amount with the value requested, so agreement is the default and disagreement is deliberate — but still neither reported nor refused.

- [ANSWERED BY THE BUILD, 14 September] Is the payment on a purchase order the same payment the fund records? It is. The fund's payment card is read only and the figures are entered from the purchase order, which writes its PO number onto each fund it pays. Two records held two versions of one payment; now one record holds it. Confirm that this is what the business intends, and the question closes for good.

- [ANSWERED, 15–16 September] Should COTS hold a price on the purchase agreement? Yes — a Price Amount in local currency, confirmed on 16 September as the value of the whole agreement. The agent account reads it directly and reconstructs from receipts only where an agreement predates the field.

- Does a quality-inspection result change anything? It is held and read by nothing — a rejected inspection does not stop a receipt.

- Does an agreement type change anything? The instruction names the field and states no effect.

- Is the receiving-location master one register with a country attribute, or one per country? And is the purchase agreement's new Delivery Location a register of its own, as it is built, or the same register read differently?

- May a purchase agreement be recorded on behalf of another purchaser?

- Should the purchase order carry a season? Its fund list used to be bounded by the season of the agreement ticked; since 15 September the funds are chosen by commodity and supplier alone, so every season's unpaid funds are offered and each fund's season is shown on its row.

- Which rate source answers for XAF and MZN? Chad and Mozambique budgets and funds may now be held in their own currencies, and the exchange-rate master holds no rate for either — so those records have no figure in USD, which the screens state rather than showing a zero.

# Decisions requested

- Scope first, build second. Five steps have no screen and four of them need a whole module — ticketing, action-item tracking, an insurance-policy master and a proposed insights capability. Two of those four are probably not COTS at all. Settling that removes them from the list rather than costing anything to build.

- The reporting cluster. Fourteen steps produce a named report and the catalogue carries none of them. Either the catalogue gains the MMS reports, or these steps are recording something that lives in Excel and the diagram should say so.

- Country scoping on the sourcing screens — DECIDED AND BUILT on 15 September, and listed here so the meeting knows it is done rather than pending. Seven sourcing records now carry the operating country and every sourcing list is filtered by it. A record captured before the change carries no country and is shown in every unit, which is the safer reading when the alternative is data disappearing from a list. The only thing left to confirm is that reading.

- Which of the 71 Partial steps genuinely need a create form. That is the bulk of the pack, and most of them are steps that act on a record raised elsewhere. Going through them as a group and marking the ones that truly start a record would turn a long list into a short one.

- Confirmation that COTS_MMS_Processes_Steps_v2.6.xlsx should now be re-issued at v2.19, alongside Execution_Operation_Processes_Steps.xlsx, so both workbooks carry the same mock-up version. The gap is wider than it was on 15 September: the workbook's screen columns were filled at v2.6 and twelve releases have landed since.

- Price Amount is the value of the whole agreement — confirmed on 16 September, and recorded here because the Procurement list's Total Price Amount column depends on it. If that reading is ever revisited, that column changes meaning.